AI Skill Intelligence Platform — Team Briefing & Handoff

As of: September 1 · Deadline: September 15

This document exists so everyone on the team has the same picture, not just whoever's been driving the research/design so far. Read this fully before touching code.

1. What we're actually building, in one paragraph

An AI system that looks at an official's role, background, and training history in India's Official Statistical System, works out numerically what statistical/technical/governance skills they're missing for their role, recommends the right iGOT courses and NSSTA training programmes to close that gap, generates quizzes from any document they upload (with instant, source-cited grading), and — critically — updates their skill score automatically when they pass an assessment, so the next recommendation is different. That last part, the closed loop, is the actual product. Everything else is scaffolding around it.

The demo story we're building toward: "Meet Officer X. System sees Sampling = 2.1/5, role needs 4. Recommends Advanced Sampling. Officer studies, uploads NSSTA material, system generates a graded quiz from it, officer scores 84%. Sampling score updates to 3.4. System immediately recalculates: 'You no longer need introductory sampling — next priority is Survey Design.'" If a feature doesn't serve this story, it's not priority right now.

2. Why this isn't "just another AI course recommender"

Important — everyone needs to know this before talking to judges. Karmayogi Bharat already has a live, national-scale tool called AI-CBP that does role-based competency mapping and course recommendation across all government cadres. It's real, it's shipped, states are already using it. If we pitch "AI recommends courses based on your role," a judge who knows this will correctly call it derivative.

Our actual differentiation, which the whole team should be able to say out loud:

- Domain depth — AI-CBP is generic across every ministry. We go deep specifically into Official Statistics (Sampling, National Accounts, Survey Design, etc.) which it doesn't.

- Auditable scoring — our evidence engine has a named formula with fixed weights, not an opaque mapping process. We can answer "why is this person's score 3.2?" with a calculation, not a shrug.

- The closed loop — AI-generated, source-grounded quizzes from uploaded material that feed straight back into the competency score. Not described anywhere in AI-CBP's public feature set.

- Unifying iGOT (self-paced) with NSSTA/TPAC's instructor-led calendar — confirmed to run on completely separate systems (iGOT self-enrollment vs. NSSTA nomination via e-HRMS). Nobody's connected these into one recommendation surface.

Say this explicitly in the pitch before a judge says it for us.

3. What's already built, and what each thing actually means

All files referenced below were generated in this planning phase and should be pulled into the shared drive folder.

3.1 KCM_Master_Table_Verified_From_PDF.xlsx

The 34 official government-wide competencies (13 Behavioural + 21 Functional) that already exist in the real Karmayogi Competency Model — extracted directly from the actual CBC PDF, not a summary of it. Meaning: we don't invent this layer, we reference it. Anything a KCM competency already covers (Leadership, Communication, Project Management, Decision Making, Change Management) should never be duplicated as a new "Official Statistics" competency.

3.2 Role_Competency_Matrix_and_Scoring_Model_v2.xlsx

The core planning artifact. Six sheets:

- Roles — JSO, SSO, MCTP-II, MCTP-III. These are real ISS/SSS career-stage designations pulled from NSSTA's actual FY 2026-27 training calendar, not invented personas. (Caveat, worth knowing: JSO/SSO are actually SSS-cadre grades and MCTP-II/III are ISS-cadre milestones — two different real service hierarchies we've simplified into one illustrative ladder for MVP scope. Say so if asked.)

- Domain_Competencies — 35 Official Statistics competencies (Statistical / Technical / Digital Governance / Behavioural), split into PS-mandated ones (from the problem statement, non-negotiable) and 2 we added after finding real evidence for them in NSSTA's curriculum (Time Series & Applied Econometrics, Financial Statistics).

- Role_Competency_Matrix — required proficiency level (1–5) for every competency × every role. This is what "skill gap" means numerically — Gap = this number minus the person's actual score.

- Evidence_Scoring_Model — the formula for turning a person's background into a 0–5 competency score: 30% Assessment + 25% Experience + 20% Prior Training + 15% Education + 10% Self-report.

- Raw_Score_Conversion_Rules — the actual deterministic rules for each of those five inputs (e.g. Assessment score = test % ÷ 20). This is the piece that makes the AI explainable — the LLM only ever extracts raw facts (years worked, test %, degree field); these rules, not the LLM, produce the final number.

One honest flag: the required-level numbers in the matrix (the 1-5s) are reasoned estimates, not officially sourced. Someone who knows ISS/SSS roles should sanity-check them — 30 minutes, not a research project.

3.3 mock_course_catalog.json

50 fictional courses covering all 35 competencies, structured to match the real field shapes we saw on an actual iGOT course page (level badges, duration, final assessment + separate practice tests, license, price). iGOT-style courses are self-paced; NSSTA-style ones are instructor-led — matching the real split. Every record is explicitly labeled synthetic. We do not have, and should never claim to have, real iGOT/NSSTA catalog access.

3.4 skill-intelligence-platform-skeleton.zip

The repo skeleton and DB schema. The key idea baked into it: business logic never talks to mock data or a real API directly — it only ever reads from our own database, which is populated by a swappable "adapter." Practical effect: everything we build against mock data now works identically later against a real API, with only the adapter class changing. Full explanation is in the zip's README.md — whoever picks up backend work should read that first.

4. Scope for September 15 — what we ARE and AREN'T building

| Building | Not building |
| --- | --- |
| Evidence-based competency scoring (deterministic formula) | Real iGOT/NSSTA API integration (mocked, clearly labeled) |
| Gap engine (numeric, per competency per role) | Real SSO / Parichay login (basic auth only) |
| Recommendation engine (explainable score, not a black box) | AI virtual assistant / chatbot |
| RAG-based MCQ generation from uploaded docs, source-cited | Virtual labs |
| Closed loop: assessment result → updated score → new gap → new recommendation | Multilingual content |
| Learner dashboard + simplified admin workforce heatmap | Predictive workforce forecasting (1-3yr) — stretch only if time allows |

If a feature isn't in the left column, it doesn't get built before the demo, no matter how good the idea sounds mid-sprint. Flag it, write it down, move on.

5. What happens next — workstreams

Roughly 12 days left. Suggested split into four parallel tracks. Adjust to actual headcount, but do not let this go back to sequential — that's how the first week went into research depth instead of build depth.

Track A — Backend / Data (owner: whoever's strongest in Python/SQL)

- Stand up Postgres (with pgvector) using db/schema.sql

- Write scripts/seed_from_mock.py — loads competencies, roles, role_competency_requirements, and courses (via the adapter in the zip) into the DB

- Implement the gap engine as a pure function in app/domain/ — directly from the Role_Competency_Matrix formula, no shortcuts

- Implement the evidence scorer using the Raw_Score_Conversion_Rules — five small functions, one per evidence type

- Wire up FastAPI endpoints once the above two work standalone (test them with a script before there's any API at all)

Track B — AI / RAG (owner: whoever's most comfortable with LLM prompting)

- CV/profile → structured evidence extraction (LLM call, strict JSON output — extracts facts only, never a 0-5 score directly)

- Recommendation engine: embed the 50 mock courses (pgvector), semantic-match against gaps, combine with role-relevance/level-fit into one explainable score

- MCQ generation pipeline: upload → extract text → chunk → generate questions with a real page/source reference → validate against source

- Rule for both people on this track: the LLM extracts and generates; it never assigns the final competency score. That's what keeps the whole thing explainable in front of judges.

Track C — Frontend (owner: whoever's strongest in React)

- Can start immediately against the mock JSON directly — doesn't need to wait for backend

- Learner view: competency radar/bars, current gaps, recommended path, progress after assessment

- Admin view: workforce competency heatmap (simple table/grid is fine, don't over-invest here)

- Wire to real API endpoints once Track A has them

Track D — Validation, Content & Pitch (owner: whoever's done the most research so far)

- Spend 30-60 min sanity-checking the Role_Competency_Matrix numbers against real ISS/SSS knowledge

- Own the "Integration Assumptions Register" — one page listing every place we mocked something, and why (this is a defensibility asset, not a confession)

- Build the "Meet Officer X" demo narrative and slides around it

- Prepare answers to the AI-CBP question (Section 2 above) and the judge-stress-test questions from earlier research

- Keep the scope table (Section 4) visible to the team — this person's job is partly to say "no, that's not in scope" when someone gets excited mid-sprint

6. Ground rules for everyone

- Every number that isn't from a primary source gets labeled. "Prototype estimate" is fine to say out loud to a judge. A wrong-but-confident number is not.

- Don't claim live iGOT/NSSTA integration, ever, in code comments, in the pitch, or under judge questioning. We built an adapter that's ready for it — that's the honest and actually more impressive claim.

- The LLM never outputs a final competency score directly. It extracts facts; deterministic rules score them. If you're tempted to skip the rules and just ask the model "what level is this person," stop — that's the exact black-box pattern we're differentiating against.

- When in doubt about scope, check Section 4, not your enthusiasm. Every hour spent on something in the "not building" column is an hour not spent making the closed loop actually work end-to-end.

7. File index

| File | What it is |
| --- | --- |
| KCM_Master_Table_Verified_From_PDF.xlsx | Government-wide competency baseline (real, from CBC) |
| Role_Competency_Matrix_and_Scoring_Model_v2.xlsx | Roles, domain competencies, requirements, scoring formula, conversion rules |
| mock_course_catalog.json | 50 synthetic courses, schema matches real iGOT structure |
| skill-intelligence-platform-skeleton.zip | DB schema + adapter-pattern repo skeleton + README |
| This document | Onboarding for anyone joining the build phase |